## Slide 1: Promotion provider progress 1
Tananawat Sitthitan
Nattakit Chaiwongsri
Advisor
Phudinan Singkhumfu

## Slide 2: What is promotion provider?
iPhone application
Update real time promotion
Notification when get in 20 meters.
Collecting points

## Slide 3: System architecture

## Slide 4: Project status
Milestone Deliverables | Due Date | % Complete | Deliverable Status
Project progress 1 milestone |  |  | 
Project Management Plan | 29 July 2015 | 100% | On schedule
Software Requirement Specification | 29 July 2015 | 100% | On schedule
Software Design Document | 29 July 2015 | 100% | On schedule
Source Code | 29 July 2015 | 100% | On schedule
Test Plan | 29 July 2015 | 100% | On schedule
Test Record | 29 July 2015 | 100% | On schedule
Traceability Record | 29 July 2015 | 100% | On schedule

## Slide 5: Project plan

## Slide 6: Iterative model

## Slide 7: Configuration management

## Slide 8: Software requirements
Notes: From project features, we analyzed it into 40 User requirement specification and from 40 URS we analyzed into 65 software requirement specification. You can go to Chapter 3 on page 10 in Software requirement specification document

## Slide 9: Use case diagram
Notes: Page 24
View data page 29

## Slide 10: USE case description

## Slide 11: Activity diagram
Notes: Page 63

## Slide 12: Software design

## Slide 13: Class diagram

## Slide 14: ER diagram

## Slide 15: Sequence diagram

## Slide 16: User interface

## Slide 17: Test plan

## Slide 18: Sequence diagram

## Slide 19: Test record

## Slide 20: Unit testing

## Slide 21: Program demo

## Slide 22: Question & Answer